# PROJECT CHARTER DRAFT			Status: PENDING

| GENERAL PROJECT INFORMATION |  |  |  |  |
| --- | --- | --- | --- | --- |
| COMPANY NAME | NextLevel Gym |  |  |  |
| PROJECT NAME | Fitness Center Performance Tracker System |  |  | IMPORTANT REMINDER Fill in this document to the best of your abilities. This is your project, so you can make things up! |
| PROJECT SPONSOR | Alyson Downs (CVTC Instructor) |  |  |  |
| PROJECT MANAGER | Jesse Xiong |  |  |  |
| EMAIL ADDRESS | Jxiong34@student.cvtc.edu |  |  |  |
| PHONE NUMBER | 920-558-2106 |  |  |  |
| EXPECTED START DATE | 11/02/2025 |  |  |  |
| EXPECTED COMPLETION DATE | 12/12/2025 |  |  |  |
| DESCRIBE THE PROBLEM OR ISSUE, GOALS, OBJECTIVES, AND DELIVERABLES OF THIS PROJECT |  |  |  |  |
| PROBLEM OR ISSUE | Most small fitness centers struggle to keep track of important information like members, trainers, classes, attendance, and payments. A lot of this data is stored in separate spreadsheets or written down manually, which makes it hard to stay organized or see how the gym is really performing. Without a simple system to manage everything in one place, gym owners often don’t have a clear picture of what’s working well or where improvements are needed. |  |  |  |
| PURPOSE OF PROJECT | The purpose of this project is to create a single, easy-to-use database and dashboard that brings all fitness center data together. By organizing and visualizing key information, the system will help gym owners and managers track performance, make better decisions, and save time managing daily operations. |  |  |  |
| PRIMARY OBJECTIVES | Key things I plan to accomplish include: - Design the database structure – Create an ERD and define how tables like Members, Trainers, Classes, Attendance, Payments, and Membership Types connect to each other. - Build and populate the database – Set up the tables and fill them with sample or synthetic data for testing. - Perform ETL (Extract, Transform, Load) – Clean, organize, and prepare the data to be used for reporting and dashboards. - Create reports – Develop reports that show attendance, class popularity, and revenue by membership type or month. - Build a Power BI dashboard – Design an interactive dashboard with KPIs, charts, and visuals to track overall gym performance. |  |  |  |
| GOALS / METRICS | My goal of this project is to create a system that clearly shows how a fitness center is performing. Success will be measured by: - Accurate and complete data for members, trainers, classes, attendance, and payments. - Reports that provide insights on attendance, class popularity, and revenue trends. - A dashboard that highlights key metrics such as total members, active members, and monthly revenue. - A system that is easy to understand and use. - Completion of all project phases on schedule. |  |  |  |
| EXPECTED DELIVERABLES | Some Expected deliverables with the project: - A fully designed relational database with tables for members, trainers, classes, attendance, payments, and membership types. - Making sure the dataset is cleaned and loadable for reporting. - Reports showing attendance, class popularity, and revenue trends. - An interactive Power BI dashboard with KPI’s. - Visualization and charts that make it easy for gym managers to track the performance of their gym. |  |  |  |
| DEFINE THE PROJECT SCOPE AND SCHEDULE |  |  |  |  |
| WITHIN SCOPE | This project aims to develop a practical system for fitness centers to track and analyze their operations. It includes designing a database to store key information and building a dashboard that highlights trends in attendance, class participation, and revenue. |  |  |  |
| OUTSIDE OF SCOPE | This project will not include integrating with live gym software or real-time data, creating mobile apps or automated billing systems, or adding advanced predictive analytics such as revenue forecasting. |  |  |  |
| TENTATIVE SCHEDULE | KEY MILESTONE | START |  | COMPLETE |
|  | Decide Project Topic / Preliminary Review of Data / Set Scope | 10/22/2025 |  | 10/23/2025 |
|  | Define Database / Create ERD | 10/29/2025 |  | 10/30/2025 |
|  | ETL Phase | 11/16/2025 |  | 11/18/2025 |
|  | Populate Database | 11/20/2025 |  | 11/22/2025 |
|  | Report Phase | 11/29/2025 |  | 12/01/2025 |
|  | Dashboard Phase | 12/05/2025 |  | 12/08/2025 |
| DEFINE THE PROJECT RESOURCES AND COSTS |  |  |  |  |
| PROJECT TEAM | Jesse Xiong (Project Manager/Developer) |  |  |  |
| SUPPORT RESOURCES | - Guidance from Instructor (Alyson Downs) - Power BI Desktop & Services - Excel and SQL Tools - Public datasets or synthetic data |  |  |  |
| SPECIAL NEEDS | Access to Power BI and SQL for ETL, reporting, and dashboard creation. |  |  |  |
| DEFINE THE PROJECT BENEFITS AND CUSTOMERS |  |  |  |  |
| PROCESS OWNER | Jesse Xiong |  |  |  |
| KEY STAKEHOLDERS | - Instructor (Project Sponsor) - Gym Managers or small business owners - Students or professionals interested in analytics |  |  |  |
| EXPECTED BENEFITS | - Centralized tracking of gym operations - Insights into attendance, class popularity, and revenue - Hands-on experience with ETL, database design, and dashboards - Portfolio-ready analytics project |  |  |  |
| DESCRIBE PROJECT RISKS, CONSTRAINTS, AND ASSUMPTIONS |  |  |  |  |
| RISKS | Some risks may include: - Sample data may not fully represent real gym operations - Limited time may require simplifying some reports or visuals - Technical issues with Power BI or SQL |  |  |  |
| CONSTRAINTS | Some constraints may include: - Only using sample or synthetic data - Single developer (student) project - Limited semester timeline |  |  |  |
| ASSUMPTIONS | This project assumes that all necessary tools, including Power BI, Excel, and SQL, will be available throughout the project. It also assumes that synthetic or sample data will be sufficient to create meaningful reports and dashboards. Additionally, the project assumes that the scope and timeline are realistic for a single student to complete and that instructor guidance and available resources will be sufficient when needed. |  |  |  |
| Prepared by: | Jesse Xiong | Date: 10/22/2025 |  |  |